Cross-compatible On-line Multiplayer Card Game “Belka” with AI

Specification

Problem

Dozens of board-games such as chess, checkers, scrabble, rummikub, solitaire, poker migrated to the internet. Users from over the world can play them on their computers and mobile phones. In spite of this fact, nobody can play card game "Belka" on neither of those devices, because there is no any prototype of "Belka" at this moment.

Objectives

1. Build plain prototype: prepare foundation, that is: very basic UI, main objects (cards, players, etc). Then implement a prototype of the game which doesn’t hold any rules and doesn’t have on-line multiplayer mode.
2. Integrate the rules: integrate the rules of the game into prototype.
3. On-line multiplayer mode: integrate/add/implement on-line multiplayer mode.
4. Algorithm for a team: create an algorithm for a team which simply follows the rules.
5. Intelligent algorithm for a team: create an algorithm for a team which not only fallows the rules but also analyses the progress of the game and makes reasonable moves/decisions.

Methods

The methods:
- createCards() - creates an array cardsArray of 32 card objects.
- createPlayers() - creates an array playersArray of 4 player objects assigning to each of players 8 cards using playersCards() method.
- playersCards() - creates an array and adds to it 8 random card objects (8 randomly chosen elements of cardsArray) for each player, and returns that array.
- playerMove() - presumably makes the move for a single player
- moveCheck() - presumable checks the move to be done against rules
- setUp() - start up method for the program, which sets up the UI.

The objects:
- card – object has properties: image, number, suit.
- player – object has properties: id, cards (array of 8 card objects).

*methods section to be completed by the progress of the project

Timetable

Objective ID	Task	Predecessor	Term	Duration
0	Specification	-	1	1 October – / 10 October
1	To build a web-based prototype of the game without rules and on-line multiplayer mode.	0	1	10 October – / 20 October (10days)
2	Integrate the rules to the prototype.	0, 1	1	20 October – / 10 November / (30 days)
3	Add on-line multiplayer mode to the prototype.	0,1	1	10 November – / 1 December / (20 days)
4	Create algorithm for a team and integrate it to the prototype.	0,1,2	1-2	1 December – / 15 January / (45 days)
5	Create intelligent algorithm for a team and integrate it to the prototype.	0,1,2,4	2	15 January – / 30 February / (45 days)

Resources

-

Legal, social, ethical and professional issues

Because it is the on-line multiplayer game, the information of each player like IP-adress, etc needs to be known.